## Slide 1: Ascension of Atlas Prototype
Oshawott:
Haydon Derrick
Leon Stone
Matthew Hadley

## Slide 2
Game Outline
Ascension of Atlas is an open-world, turn-based strategy game set in the near future
The game consists of exploring an open-world and running into random enemy encounters that take you into a battle scene
In the battle you can use a range of attacks and options unlocked through the progression of the game
The goal is to strengthen your character until you can defeat the boss

## Slide 3
Team Breakdown
The development tasks were broken down like this:
Game world, character movement – Haydon
Enemies AI and models, and a save system – Leon
Player combat system UI and code – Matt
Currently, we have achieved the following ->

## Slide 4
Haydon

## Slide 5
Matt

## Slide 6
Leon
Saving
Enemy models

## Slide 7: Proposed Timeline

## Slide 8: Current Position

## Slide 9
Evaluation
The team is on a good trajectory for development
The enemy AI (week 6)hasn’t been started but that timeline was decided upon before the difficulty of saving was known about
If you adjust the timeline gantt chart to include the creation and implementation of the save system, the team is on schedule.

## Slide 10
Going Forward
Haydon | Matt | Leon
Create random encounters | Update UI | Texture and implement enemy models
Create diner upgrade system | Create script to make the combat turn-based | Create enemy AI that interacts with turn-based script